ARB POS App Specification Review

Prepared by: Anthony Nguyen

**Dear Beau ,**

Thank you for the opportunity to review your development requirements.

As per our conversation, this document outlines our proposal to build the **POS App** system.

The following estimate is based on our current understanding of your requirements from the information you have given us. Actual work may vary from the estimated times.

These estimates are valid for 30 days from date of issue. After this, the rates and estimates are subject to change.

The resources allocated to your project depend on availability. All efforts will be made to allocate the original resources used on the Spec Review, but that cannot be guaranteed.

I look forward to your feedback.

n

Yours sincerely,

Anthony Nguyen


Solution Architect

[www.ssw.com.au](http://www.ssw.com.au/)

# Relevant Parties

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Company | Project Role | Contact |
| Beau | ARB | IT manager | Beau@arb.com.au  0433 444 555 |
| Anthony Nguyen | SSW | Solution Architect | Anthonynguyen@ssw.com.au  0413 725 625 |

# High level design



# Detailed design

# Scope

**POS App** consists of the following functional areas

1. CI / CD Set up
2. Reporting Module
3. Post deployment Support
4. Authentication
5. Payment using Google Pay

# Out of Scope

The following are identified as out of the scope of **POS App** project:

1. Create Mobile App
2. Windows Auth

# Costing Summary

Note: All numbers are ex. GST

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| task | Est | Standard | Pre-paid 40h | is mvp |
| **Requirements** | **96 h** | **$124,800** | **$123,360** |  |
| Landing page | 8 | $10,400 | $10,280 | Y |
| Create Login Screen | 16 | $20,800 | $20,560 | Y |
| Forget password | 8 | $10,400 | $10,280 | Y |
| Home page | 8 | $10,400 | $10,280 | Y |
| Do Something not important | 8 | $10,400 | $10,280 |  |
| Apple pay integration | 8 | $10,400 | $10,280 | Y |
| Google Pay integration | 16 | $20,800 | $20,560 | Y |
| another fancy stuff | 8 | $10,400 | $10,280 |  |
| Create Sign up Screen | 8 | $10,400 | $10,280 | Y |
| CI/CD pipeline setup | 8 | $10,400 | $10,280 | Y |