JOHN Rep DDD App Specification Review

Prepared by: Harry Phan

**Dear Ashleigh Cameron,**

Thank you for the opportunity to review your development requirements.

As per our conversation, this document outlines our proposal to build the **DDD App** system.

The following estimate is based on our current understanding of your requirements from the information you have given us. Actual work may vary from the estimated times.

These estimates are valid for 30 days from date of issue. After this, the rates and estimates are subject to change.

The resources allocated to your project depend on availability. All efforts will be made to allocate the original resources used on the Spec Review, but that cannot be guaranteed.

I look forward to your feedback.

n

Yours sincerely,

Harry Phan

Senior Software Developer

[www.ssw.com.au](http://www.ssw.com.au/)

# Relevant Parties

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Company | Project Role | Contact |
| Ashleigh Cameron | JOHN Rep | CEO | Admin@johnrep.com  (028) 280-9999 |
| Harry Phan | SSW | Senior Software Developer | Harry@ssw.com.au  0433 233 233 |
| William Lielenberg | SSW | Solution Architect | William@ssw.com.au  0433 233 232 |

# High level design

# Detailed design

# Scope

**DDD App** consists of the following functional areas

1. PowerBI report 1
2. PowerBI report 2
3. PowerBi report 3

Further requirements will be added later.

# Costing Summary

Note: All numbers are ex. GST

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| task | Est | Standard | Pre-paid 40h | is mvp |
| **Requirements** | **64 h** | **$76,800** | **$75,840** |  |
| Sign up PowerBI for DDD | 8 | $9,600 | $9,480 | Y |
| Create Query 2 | 8 | $9,600 | $9,480 | Y |
| Create Report 1 copy | 8 | $9,600 | $9,480 | Y |
| Create Query 1 | 8 | $9,600 | $9,480 | Y |
| Create Query 4 | 8 | $9,600 | $9,480 | Y |
| Create Query 3 | 8 | $9,600 | $9,480 | Y |
| Create Report 1 | 8 | $9,600 | $9,480 | Y |
| Create Report 1 | 8 | $9,600 | $9,480 | Y |